Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 01 NOV 2025 |
| --- | --- |
| Team ID | NM2025TMID03572 |
| Project Name | Laptop Request Catalog Item |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Catalog Setup | USN-1 | As an admin, I can create a local update set to track all configurations for the Laptop Request project. | 2 | High | Dharshini.K.S |
| Sprint-1 | Service Setup | USN-2 | As an admin, I can create a new Laptop Request catalog item with all basic details like name, category, and description. | 3 | High | Abi Selvi.S |
| Sprint-2 | Variables Configuration | USN-3 | As an admin, I can add variables such as Laptop Model, Justification, and Accessories to collect user input. | 3 | High | Jebisha.J |
| Sprint-2 | UI Policies | USN-4 | As an admin, I can configure a UI policy to show or hide “Accessories Details” based on user selection.. | 3 | Medium | Dharshini.K.S |
| Sprint-3 | UI Actions | USN-5 | As an admin, I can add a “Reset Form” UI action to clear the form fields.. | 2 | Medium | Abi Selvi.S |
| Sprint-3 | Testing & Validation | USN-6 | As a tester, I can verify form validations, dynamic field behavior, and successful request submission. | 3 | High | Jebisha.J |
| Sprint-4 | Deployment | USN-7 | As an admin, I can export and import update sets between instances to deploy the solution. | 2 | Medium | Dharshini.K.S |
| Sprint-4 | Documentation | USN-8 | As a developer, I can prepare documentation and summarize the testing results. | 2 | Medium | Abi Selvi.S |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 2 Days | 23 Oct 2025 | 24 Oct 2025 | 10 | 24 Oct 2025 |  |
| Sprint-2 | 10 | 2 Days | 25 Oct 2025 | 26 Oct 2025 | 10 | 26 Oct 2025 |  |
| Sprint-3 | 10 | 3 Days | 27 Oct2025 | 29 Oct 2025 | 9 | 29 Oct 2025 |  |
| Sprint-4 | 10 | 3 Days | 30 Oct 2025 | 01 Nov 2025 | 10 | 01 Nov 2025 |  |

# Velocity

Average Velocity = (Total Story Points Completed) ÷ (Total Duration in Days)
= (39 ÷ 10) = 3.9 story points/day

Burndown Chart:

The Burndown Chart tracks the progress of story completion across the four sprints (23 Oct – 1 Nov 2025). The steady downward trend shows consistent completion of planned work, with all deliverables finished by the documentation date — 1 November 2025.